Timeline Sheet

| Project Name |  |  |  | Project Manager |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Deliverable |  |  |  | Overall Progress |  |  |  |  |  |
| Scope Statement |  |  |  |  |  |  |  |  |  |
| Start Date |  |  |  | End Date |  |  |  |  |  |
| At Risk | Task Name |  | Assigned To |  | Start Date | End Date |  | Duration in days | Status |
|  | Set Kickoff Meeting |  | Alex B. |  | 09/02 | 09/03 |  | 2 | Complete |
|  | Agree on Objectives |  | Frank C. |  | 09/03 | 09/07 |  | 5 | Complete |
|  | Detailed Requirements |  | Jacob S. |  | 09/07 | 09/12 |  | 6 | Complete |
|  | Hardware Requirements |  | Jacob S. |  | 09/09 | 09/11 |  | 3 | Overdue |
|  | Final Resource Plan |  | Jacob S. |  | 09/11 | 09/15 |  | 5 | In Progress |
|  | Staffing |  | Alex B. |  | 09/16 | 09/17 |  | 2 | In Progress |
|  | Technical Requirements |  | Frank C. |  | 09/17 | 09/21 |  | 5 | Not Started |
|  | DB Development |  | Shari W. |  | 09/22 | 09/24 |  | 3 | Not Started |
|  | API Development |  | Shari W. |  | 09/23 | 09/27 |  | 5 | Not Started |
|  | UI Client |  | Alex B. |  | 09/25 | 09/29 |  | 5 | Not Started |
|  | Testing |  | Kennedy K. |  | 09/24 | 10/02 |  | 9 | Not Started |
|  | Development Complete |  | Jacob S. |  | 10/02 | 10/05 |  | 4 | Not Started |
|  | Hardware Configuration |  | Alex B. |  | 10/05 | 10/07 |  | 3 | Not Started |
|  | System Testing |  | Kennedy K. |  | 10/06 | 10/09 |  | 4 | Not Started |
|  | Set Kickoff Meeting |  | Alex B. |  | 09/02 | 09/03 |  | 2 | Complete |
|  | Agree on Objectives |  | Frank C. |  | 09/03 | 09/07 |  | 5 | Complete |
|  | Detailed Requirements |  | Jacob S. |  | 09/07 | 09/12 |  | 6 | Complete |
|  | Hardware Requirements |  | Jacob S. |  | 09/09 | 09/11 |  | 3 | Overdue |
|  | Final Resource Plan |  | Jacob S. |  | 09/11 | 09/15 |  | 5 | In Progress |
|  | Staffing |  | Alex B. |  | 09/16 | 09/17 |  | 2 | In Progress |
|  | Technical Requirements |  | Frank C. |  | 09/17 | 09/21 |  | 5 | Not Started |
|  | DB Development |  | Shari W. |  | 09/22 | 09/24 |  | 3 | Not Started |
|  | API Development |  | Shari W. |  | 09/23 | 09/27 |  | 5 | Not Started |
|  | UI Client |  | Alex B. |  | 09/25 | 09/29 |  | 5 | Not Started |
|  | Testing |  | Kennedy K. |  | 09/24 | 10/02 |  | 9 | Not Started |
|  | Development Complete |  | Jacob S. |  | 10/02 | 10/05 |  | 4 | Not Started |
|  | Hardware Configuration |  | Alex B. |  | 10/05 | 10/07 |  | 3 | Not Started |
|  | System Testing |  | Kennedy K. |  | 10/06 | 10/09 |  | 4 | Not Started |
|  | Set Kickoff Meeting |  | Alex B. |  | 09/02 | 09/03 |  | 2 | Complete |
|  | Agree on Objectives |  | Frank C. |  | 09/03 | 09/07 |  | 5 | Complete |
|  | Detailed Requirements |  | Jacob S. |  | 09/07 | 09/12 |  | 6 | Complete |
|  | Hardware Requirements |  | Jacob S. |  | 09/09 | 09/11 |  | 3 | Overdue |
|  | Final Resource Plan |  | Jacob S. |  | 09/11 | 09/15 |  | 5 | In Progress |
|  | Staffing |  | Alex B. |  | 09/16 | 09/17 |  | 2 | In Progress |
|  | Technical Requirements |  | Frank C. |  | 09/17 | 09/21 |  | 5 | Not Started |
|  | DB Development |  | Shari W. |  | 09/22 | 09/24 |  | 3 | Not Started |
|  | API Development |  | Shari W. |  | 09/23 | 09/27 |  | 5 | Not Started |
|  | UI Client |  | Alex B. |  | 09/25 | 09/29 |  | 5 | Not Started |
|  | Testing |  | Kennedy K. |  | 09/24 | 10/02 |  | 9 | Not Started |